Planning Logic

Prosperity Prognosticator: ML For Startup Success Prediction

# 1. Project Phases and Logic

The project is divided into 5 core development phases, each building upon the previous. The phases follow a linear ML development lifecycle from data preparation to deployment.

# 2. Phase Breakdown

| Phase | Phase Name | Activities | Duration |
| --- | --- | --- | --- |
| Phase 1 | Data Collection & Preparation | Download dataset, clean data, handle nulls, encode features | Week 1 |
| Phase 2 | Exploratory Data Analysis | Statistical analysis, visualizations, correlation study | Week 1-2 |
| Phase 3 | Model Building | Train 6 algorithms, evaluate, compare accuracy | Week 2-3 |
| Phase 4 | Performance Testing & Tuning | GridSearchCV tuning, feature selection, finalize model | Week 3 |
| Phase 5 | Model Deployment | Save model, build Flask app, create HTML templates, test | Week 4 |

# 3. Decision Logic

## 3.1 Algorithm Selection Logic

- Train all 6 algorithms on the same dataset split

- Compare accuracy scores using the evaluate_model() function

- Select the algorithm with the highest accuracy for hyperparameter tuning

- Default expectation: Random Forest performs best for tabular classification

## 3.2 Feature Selection Logic

- After tuning, extract feature_importances_ from the Random Forest model

- Rank all features by importance score in descending order

- Select the top 10 most important features

- Retrain the model using only selected features

- Compare accuracy before and after feature selection

## 3.3 Model Saving Logic

- Save the final tuned model to random_forest_model.pkl using pickle.dump()

- Save the top feature list to features.pkl for use in app.py form generation

- Validate the saved model by loading and running a test prediction

# 4. Risk Planning

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Low model accuracy | Medium | High | Apply hyperparameter tuning and feature selection |
| Missing/null data in CSV | High | Medium | Fill nulls with median; drop columns with >50% nulls |
| Flask routing errors | Low | High | Test all routes manually before final submission |
| Feature mismatch in prediction | Medium | High | Save feature list as features.pkl and use consistently |
| Overfitting | Medium | High | Use cross-validation and test on hold-out test set |