Project Planning Template

Prosperity Prognosticator: ML For Startup Success Prediction

# 1. Project Overview

| Field | Details |
| --- | --- |
| Project Name | Prosperity Prognosticator |
| Project Type | Machine Learning + Web Application |
| Domain | Artificial Intelligence / Startup Analytics |
| Duration | 4 Weeks |
| Team Size | Individual / Small Team |
| Technology | Python, Scikit-learn, Flask, HTML |

# 2. Work Breakdown Structure (WBS)

- 1. Data Collection and Preparation

  - 1.1 Download startup_data.csv from Kaggle

  - 1.2 Load and inspect dataset

  - 1.3 Handle missing values

  - 1.4 Encode categorical columns

- 2. Exploratory Data Analysis

  - 2.1 Descriptive statistics

  - 2.2 Class distribution visualization

  - 2.3 Correlation heatmap

  - 2.4 Feature distribution plots

- 3. Model Building

  - 3.1 Split data into train/test sets

  - 3.2 Define evaluation function

  - 3.3 Train 6 ML algorithms

  - 3.4 Compare and plot accuracy results

- 4. Performance Testing and Tuning

  - 4.1 Apply GridSearchCV on best model

  - 4.2 Compare before/after tuning accuracy

  - 4.3 Extract and rank feature importances

  - 4.4 Retrain with top 10 features

- 5. Model Deployment

  - 5.1 Save model and features with Pickle

  - 5.2 Create Flask app.py with routes

  - 5.3 Build home.html, predict.html, result.html

  - 5.4 Test full application end-to-end

# 3. Project Schedule

| Week | Tasks | Deliverable |
| --- | --- | --- |
| Week 1 | Data Collection, Preparation, EDA | Cleaned dataset, EDA charts, Notebook |
| Week 2 | Model Building – Train all 6 algorithms | Model comparison table and accuracy plot |
| Week 3 | Hyperparameter Tuning, Feature Selection | Tuned model, feature importance chart |
| Week 4 | Model Deployment – Flask App + HTML | Working web application |

# 4. Resource Plan

| Resource | Tool/Platform | Purpose |
| --- | --- | --- |
| Dataset | Kaggle.com | Download startup_data.csv |
| Development | Jupyter Notebook / VS Code | ML development and Flask coding |
| Libraries | pip install sklearn flask pandas numpy | Core ML and web libraries |
| Testing | Web Browser (Chrome/Firefox) | Test Flask application |
| Version Control | Git (optional) | Track code changes |